## Slide 1: What is Agile?
By: Harrison LaBrecque

## Slide 2: The roles in Agile
The product owner clearly defines why, who, and what—explaining the importance of developing a product.
The product owner's main responsibility is to maximize the value the product creates for users, customers, and the business by championing a vision, engaging with stakeholders and customers, and knowing when to decline.
Scrum masters are responsible for holding the scrum team accountable to their working agreements, scrum values, and the scrum framework.
The scrum master assists the scrum team in reaching their maximum potential while shielding them from internal and external distractions.
The developers are responsible for determining how to complete the tasks defined by the product owner.
Teams of developers are empowered to plan and execute their work at an agreed level of quality, known as the definition of done.
Developers collaborate to achieve the sprint goal, regularly checking in to review and adjust their plan (Scrum Alliance).

## Slide 3: Phases of Agile
At the start of Agile development, stakeholders and product owners work together to define the project scope, priorities, and feasibility.
The inception phase is the second of six Agile development life cycle stages. It involves selecting the team, defining roles, and preparing for development. It includes planning and establishing methods and templates for future development activities.
In this development phase, developers and UI/UX designers work together to meet business requirements and create the product. After development, quality assurance and technical documentation are completed, and the iteration ends.
In the Agile test phase, the product undergoes various tests, including Unit Testing, Integration Testing, Acceptance Testing, and System Testing, to ensure quality and alignment with user needs before release.
In the release phase, the goal is to deliver a dependable product that meets customer requirements. Quality assurance testing is conducted to ensure the product is error-free before launch. User training may also be provided.
Once an Agile software development project reaches the review stage, the focus shifts to sustaining long-term success. The teams and stakeholders ensure continuous support for the application to operate effortlessly(Dziuba,2023).

## Slide 4: Waterfall Model
Sequential approach: Waterfall follows a sequential process where each stage, from gathering requirements to ongoing maintenance, is completed before moving to the next.
Linear path: The project follows a linear path based on stakeholder or customer requirements established at the project's outset.
Defined stages: Waterfall is structured into distinct stages including gathering requirements, analysis and design, building or implementation, testing and validation, deployment and delivery, and ongoing maintenance.
Isolated teams: Teams typically operate in isolation with specific skills dedicated to each stage of the project.
Single-team per stage: Each stage of the project typically corresponds to one team, ensuring clear responsibilities and accountability.
Fixed parameters: Waterfall projects operate within fixed parameters including budget, scope, and schedule, established at the project's outset.
Limited end-user feedback: Feedback from end-users is minimal until the entire project is complete and released, reducing opportunities for iteration during development.
Challenges with change: Waterfall projects can be hard and expensive to introduce changes once a stage is complete, as each stage builds upon the previous one.
Potential for delays: While it's possible to re-organize incomplete tasks, doing so may cause delays in project completion.
Goal-oriented focus: Waterfall is suited for projects with specific, well-defined requirements aimed at achieving a particular goal, with teams specializing in specific skills to accomplish these goals (Scrum Alliance).

## Slide 5: Waterfall or Agile Approach
Project complexity: Waterfall is best suited for projects with well-defined requirements and clear outcomes. If your project has a structured and predictable timeline, a Waterfall approach may be more appropriate.
Documentation requirements: Waterfall emphasizes detailed documentation at each phase of the project. If your project requires comprehensive documentation to ensure all team members are on the same page, Waterfall may be the better choice.
Predictability in cost and timeline: Waterfall offers a structured approach that allows for more accurate estimation of costs and timeline. If your project requires strict adherence to budget and timeline, Waterfall may be more suitable.
Sequential phases: Waterfall follows a sequential process where each phase must be completed before moving on to the next. If your project can benefit from a structured and sequential approach, Waterfall may be the right choice.
Limited client involvement: Waterfall works well when the client's requirements are well-defined and there is limited need for client involvement throughout the project. If your project can be executed with minimal client feedback.
Iterative development: Agile focuses on iterative development and continuous feedback loops. If your project requires flexibility and the ability to adapt to changing requirements,
Customer collaboration: Agile encourages customer collaboration and feedback throughout the project. If your project relies on frequent customer input and feedback to ensure the final product meets customer needs,
Response to change: Agile is designed to respond quickly to changes in requirements or market dynamics. If your project requires the ability to pivot and adapt rapidly,
Inadequate documentation tolerance: Agile prioritizes working software over comprehensive documentation. If your project can proceed with minimal documentation and relies more on working prototypes, .
Unpredictable delivery time and costs: Agile is known for its flexibility, which can lead to unpredictable delivery times and costs. If your project's requirements are likely to change frequently, leading to uncertainty in delivery time and costs (Rodriguez,2023),

## Slide 6: References
Scrum Alliance. The Scrum team: Scrum alliance. Scrum Alliance. https://resources.scrumalliance.org/Article/scrum-team
Dziuba, A. (2023, April 6). Navigating the agile software development life cycle: Phases, tools, roadmap. Relevant Software. https://relevant.software/blog/agile-software-development-lifecycle-phases-explained/
Scrum Alliance. Choosing the right product management method: Scrum or waterfall?. Scrum Alliance. https://resources.scrumalliance.org/Article/scrum-vs-waterfall
Nieto-Rodriguez, A. (2023, October 10). It’s time to end the battle between Waterfall and Agile. Harvard Business Review. https://hbr.org/2023/10/its-time-to-end-the-battle-between-waterfall-and-agile